Initial Project Planning Template

| Date | 26 July 2026 |
| --- | --- |
| Team ID | MIRUTHALA M K |
| Project Name | Global AI Adoption in Education |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Problem Definition | USN-1 | As a project team, I can define the problem of analyzing global AI adoption in education. | 2 | High | Miruthala M K | 16 July 2026 | 18July 2026 |
| Sprint-1 | Problem Definition | USN-2 | As a project team, I can identify the objectives and scope of the AI adoption analysis project. | 1 | High | Miruthala M K | 16July 2026 | 18July 2026 |
| Sprint-1 | Data Collection | USN-3 | As a data analyst, I can collect the dataset containing country, year, student, teacher, rural, urban, regional, and AI tool adoption data. | 3 | High | Miruthala M K | 16July 2026 | 18July 2026 |
| Sprint-2 | Data Preparation | USN-4 | As a data analyst, I can clean the dataset by checking missing values, invalid values, and data formats. | 3 | High | Miruthala M K | 19 July 2026 | 20 July 2026 |
| Sprint-2 | Data Preparation | USN-5 | As a data analyst, I can prepare the dataset for country-level, regional, and year-wise analysis. | 2 | High | Miruthala M K | 19 July 2026 | 20 July 2026 |
| Sprint-2 | Data Analysis | USN-6 | As a user, I can analyze average daily AI usage and total AI adoption records. | 2 | High | Miruthala M K | 19 July 2026 | 20 July 2026 |
| Sprint-3 | Data Visualization | USN-7 | As a user, I can compare AI adoption across different countries using charts and maps. | 3 | High | Miruthala M K | 21 July 2026 | 24 July 2026 |
| Sprint-3 | Data Visualization | USN-8 | As a user, I can compare student and teacher AI usage across countries. | 2 | High | Miruthala M K | 21 July 2026 | 24 July 2026 |
| Sprint-3 | Data Visualization | USN-9 | As a user, I can analyze the AI adoption journey from 2015 to 2026 using a trend visualization. | 3 | High | Miruthala M K | 21 July 2026 | 24 July 2026 |
| Sprint-4 | Dashboard Development | USN-10 | As a user, I can view the average rural and urban AI usage using KPI cards and comparative visualizations. | 3 | High | Miruthala M K | 25 July 2026 | 26 July 2026 |
| Sprint-4 | Dashboard Development | USN-11 | As a user, I can view the market share of leading AI tools used in education. | 2 | Medium | Miruthala M K | 25 July 2026 | 26 July 2026 |
| Sprint-4 | Dashboard Development | USN-12 | As a user, I can analyze AI adoption levels as high, moderate, and low adoption. | 2 | Medium | Miruthala M K | 25 July 2026 | 26 July 2026 |
| Sprint-5 | Analysis and Documentation | USN-13 | As a project team, I can identify key findings and document the results of the analysis. | 2 | High | Miruthala M K | 27 July 2026 | 28 July 2026 |